Task Prioritisation

|  |  |
| --- | --- |
| Version Number | Date |
| 1 | 04/02/19 – 03/03/19 |

|  |  |  |
| --- | --- | --- |
| Task Priorities | | |
| Task Name | Goal Date | Action Owner |
| Skills Audit | 04/02/19 – 22/02/19 | All team members |
| Create the Database | 11/02/19 – 17/03/19 | All team members |
| Project Proposal | 11/02/19 – 22/02/19 | Ryan Pickering |
| UML Use Case Diagram | 11/02/19 – 03/03/19 | Ethan Roe |
| Class Diagram | 11/02/19 – 03/03/19 | Matthew Pritchard |

|  |  |  |
| --- | --- | --- |
| Secondary Tasks | | |
| Task Name | Goal Date | Action Owner |
| Code of Conduct | 11/02/19 – 03/03/19 | Ryan Pickering |
| Risk Analysis | 11/02/19 – 03/03/19 | Ryan Pickering |
| Quality Manual | 11/02/19 – 03/03/19 | Ryan Pickering |
| Progress Report | 11/02/19 – 03/03/19 | Ryan Pickering |
| System Purpose Statement | 11/02/19 – 03/03/19 | Ethan Roe |
| Use case descriptions | 11/02/19 – 03/03/19 | Ethan Roe |
| State Machine Diagrams | 11/02/19 – 03/03/19 | Matthew Pritchard |
| Sequence Diagrams | 11/02/19 – 03/03/19 | Matthew Pritchard |
| Design GUI | 11/02/19 – 17/02/19 | Matthew Randle |
| Create initial GUI | 18/02/19 – 24/02/19 | Matthew Randle |

|  |  |
| --- | --- |
| Desirable Tasks | |
| Task Name | Action Owner |
| Create a house theme for the application | Matthew Randle |
|  |  |

|  |
| --- |
| Notes |
| Due to Matthew Randle not having a large amount of work to do at the beginning of the project, the team has agreed that he will be responsible for creating and designing the initial GUI for the project, and will also be the main member to be working on the database aspect. |