**Team Knuth Meeting**

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting called By | Ryan Pickering | Meeting Number | 3 |
| Attendees | Matthew Pritchard, Ryan Pickering, Ethan Roe, Matthew Randle | Apologies |  |
| Time | 11:00 – 13:00 | Time Keeper | Ryan Pickering |
| Date | 08/03/2019 | Location | Northumbria University Library |

Agenda Items

|  |  |
| --- | --- |
| 1. SCRUM meeting | |
| Time Duration | 11:00 – 11:15 |
| Discussion | See where each team member is at with their current tasks, and if they have had any issues. |
| Conclusions | Ethan Roe is currently working well through his use case diagram and has completed a first draft.  Matthew Pritchard has created a first draft for the class diagram.  Matthew Randle has begun to work on the database, having successfully chosen a new database platform, successfully imported the SQL code created by the group and began to generate the code to link the database to the java files.  Ryan Pickering has created a draft GUI interface and is continuing to work through the project management aspect of the project.  A slight concern over the amount of time taken to complete some tasks has been raised, and the team should collectively try to allocate more personal time to completing their allocated tasks. |

|  |  |
| --- | --- |
| 1. Contribute towards the creation of the Class Diagram | |
| Time Duration | 11:15 – 12:00 |
| Discussion | The group should assist Matthew Pritchard with the class diagram. |
| Conclusions | Further methods have been added to the class diagram so that it is nearing completion. |

|  |  |
| --- | --- |
| 1. Create a database connection | |
| Time Duration | 12:00 - 13:00 |
| Discussion | Create code that will allow us to be able to connect to the SQL database. |
| Conclusions | After looking into different methods, we decided to use pooling to be able to allow all users to be able to connect to the database. We then created a DatabaseUtil class file that connects to our existing database. |

|  |
| --- |
| Any Other Business |
|  |

|  |  |  |
| --- | --- | --- |
| Action Owner | Action Items | Date to be completed by |
| All Team Members | Fix errors from the database connection file.  Assist Matthew Pritchard with completing the class diagram  All team members should continue to work on their current tasks and should contact the group if they have any issues on the way. | 15/03/19 |
| Matthew Pritchard | Complete the class diagram | 15/03/19 |